

Sprint 1 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares

Product Name: URL Logger

Sprint Completion Date: 02/13/2017

Revision Number: 2

Revision Date: 02/2/2017

# Sprint Goal:

As a team, we want to begin the data tracking development for the Chrome extension, the Android app, as well as the database simultaneously so that we can ensure integration of all three system’s data from the beginning.

# Task listing

1. As a Product Sponsor, I want a desktop application to track a user’s URL history.

a. Create Chrome extension template

b. Maintain a Research document

c. Start development on template

Estimated time: 6 hours per week

1. As a Developer, I want a database to store URL history data.

a. Create MySQL Database template

b. Maintain a Research document

c. Start development on template

Estimated time: 6 hours per week

3. As a Developer, I want a barebones template for the Android app as a starting.

a. Create Android app template

b. Maintain a Research document

c. Start development template

Estimated time: 6 hours per week

# TEAM ROLES & TASK ASSIGNMENTS

Mitchell Etzel(Product Owner) : 1a, 1b, 1c

Darius Sakhapour(Scrum Master) : 1a, 1b, 1c

Jarad Shelton(Developer) : 2a, 2b, 2c

Cedric Linares(Developer) : 3a, 3b, 3c

# Initial burn-up chart

# Initial SCRUM Board

\*\*\*Final Drafts Will Be Available in BSOE 302\*\*\*