

Sprint 1 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares

Product Name: URL Logger

Sprint Completion Date: 02/13/2017

Revision Number: 1

Revision Date: 01/31/2017

# Sprint Goal:

As a team, we want to begin the design for the Chrome extension and the Android app as well as the database that’ll unify the data collected from each.

# Task listing

1. As a Product Sponsor, I want a desktop app to track user browser URL history.

a. Create Chrome extension template (5 hours)

b. Maintain a Research document

c. Start development on template

Estimated time: 5 hours

1. As a Developer, I want a database to store URL history data.

a. Create MySQL Database template (5 hours)

b. Maintain a Research document

c. Start development on template

Estimated time: 5 hours

3. As a Developer, I want a barebones template for the Android app as a starting.

a. Create Android app template (5 hours)

b. Maintain a Research document

c. Start development template

Estimated time: 5 hours

# TEAM ROLES & TASK ASSIGNMENTS


Mitchell Etzel(Product Owner) : 1a, 1b, 1c

Darius Sakhapour(Scrum Master) : 1a, 1b, 1c


Jarad Shelton(Developer) : 2a, 2b, 2c

Cedric Linares(Developer) : 3a, 3b, 3c

# Initial burn-up chart



# Initial SCRUM Board



\*\*\*Final Drafts Available in BSOE 316\*\*\*