

Sprint 2 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares, BEREKET HAILE

Product Name: URL Logger

Sprint Completion Date: 05/15/2017

Revision Number: 0

Revision Date: 05/01/2017

# Sprint Goal:

As a team we want to begin UI development on all aspects on the project and fix any remaining issues with any of the applications. Additionally, we’ll add any extra features as requested by the Sponsor if need be.

# Task listing

1. As a User, I want to have a pleasing Chrome Extension UI to interact with and look at in order to have a pleasing experience when using the extension.
   1. Stylize the Chrome extension login page and any additional pages
   2. Use HTML/CSS to structure and refine the Chrome Extension
2. As a Product Sponsor, I want the Admin Panel presented in an aesthetically pleasing way so that everything is structured and clear when I visit the page.
   1. Use HTML/CSS to style and cleanup the look of the Admin Panel
   2. Finish implementing any remaining features
3. As a Developer, I want the Android Application data to be buffered so that when data is sent to the backend it is done so in a clear, concise manner.
   1. Finish buffering the Android app usage data
   2. Test to make sure everything is working properly
4. As a Developer, I want to debug and test the Android app to make sure there are no issues and everything is working as intended.
   1. Debug the run on startup functionality
   2. Debug running in the background
   3. Fix tracking number of apps started
   4. Adjust the interval data to reflect an individual app
   5. Adjust format of the data sent
   6. Make user login persist, even after the app is closed

5. As a User, I want the Android Application to have a nice user interface in order to provide a better viewing experience.

a. Begin work on UI for the Android App

# TEAM ROLES & TASK ASSIGNMENTS

Mitchell Etzel(Product Owner) : 1a, 1b

Darius Sakhapour(Scrum Master) : 5a, 4c, 4d, 4e, 4f

Jarad Shelton(Developer) : 2a, 2b

Cedric Linares(Developer) : 4a, 4b

Bereket Haile(Developer): 3a, 3b, 4c. 4d, 4e, 4f