

Sprint 3 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares, Bereket haile

Product Name: URL Logger

Sprint Completion Date: 03/13/2017

Revision Number: 0

Revision Date: 03/05/2017

# Sprint Goal:

As a team we want to have a basic prototype for the Android application, an Admin Panel page for the Sponsors in order to be able to filter and view collected data, and a more finished form of the Chrome Extension.

# Task listing

1. As a Product Sponsor, I want to be able to filter the database data and view it in an orderly way.
   1. Send GET request to server-side script, requesting database data formatted as an html table.(1)
   2. Display table on webpage. (2)
   3. Write HTML code to structure the data nicely. (2)
   4. Implement filtering mechanisms to display only portions of data .(4)

Estimated time: 9 hours per week

1. As a developer, I want track how many apps a user opened during an interval of time
   1. For each app, how many times the user opened each app during the interval time (3)
   2. Transfer saved data to server including the number of apps opened. (3)
   3. Create fixed time for start time to have constant statistics for the saved data. (2)

Estimated time: 8 hours per week

1. As a user, I want to be able use the app easily.
   1. Make an icon for the app (.5)
   2. Design the login page and dashboard (1.5)
   3. Add images to login page and dashboard (.5)
   4. Make a footer template (.5)

Estimated time: 3 hours per week

1. As a

Estimated time:

5. As a

a.

b.

c.

Estimated time:

6. As a

a.

b.

c.

d.

Estimated time:

# TEAM ROLES & TASK ASSIGNMENTS

Mitchell Etzel(Product Owner) :

Darius Sakhapour(Scrum Master) : 1a, 1b, 1c, 1d

Jarad Shelton(Developer) :

Cedric Linares(Developer) : 2a, 2b

Bereket Haile(Developer): 2c, 3b, 3c, 3d

# Initial burn-up chart

# Initial SCRUM Board

\*\*\*Final Drafts Will Be Available in BSOE 302\*\*\*