

Sprint 3 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares, BEREKET HAILE

Product Name: URL Logger

Sprint Completion Date: 05/22/2017

Revision Number: 1

Revision Date: 05/06/2017

# Sprint Goal:

As a team we want to continue UI development on all aspects of the project, as well as implement new features requested of the Sponsor. In addition, we will continue to test and fix bugs and broken functionality as needed.

# Task listing

1. As a Developer, I want to buffer the data collected from the Chrome Extension in order to improve efficiency with backend communication.
   1. Buffer the URL and timestamp data
   2. Provide testing
2. As a Product Sponsor, I want to associate a label to each URL visited in order to categorize them.
   1. Provide labels for URLs
   2. Provide testing
3. As a Product Sponsor, I want the Admin Panel presented in an aesthetically pleasing way so that everything is structured and clear when I visit the page.
   1. Use HTML/CSS to style and cleanup the look of the Admin Panel
   2. Finish implementing any remaining features
4. As a Developer, I want to debug and test the Android app to make sure there are no issues and everything is working as intended.
   1. Debug the run on startup functionality
   2. Debug running in the background
   3. Fix tracking number of apps started
   4. Adjust the interval data to reflect an individual app
   5. Adjust format of the data sent
   6. Make user login persist, even after the app is closed

5. As a User, I want the Android Application to have a nice user interface in order to provide a better viewing experience.

a. Begin work on UI for the Android App

# TEAM ROLES & TASK ASSIGNMENTS

Mitchell Etzel(Product Owner) : 1a, 1b, 2a, 2b

Darius Sakhapour(Scrum Master) : 4a, 4b, 4c, 4d, 4e, 4f, 5a

Jarad Shelton(Developer) : 3a, 3b

Cedric Linares(Developer) : TBD

Bereket Haile(Developer): 4a, 4b, 4c, 4d, 4e, 4f, 5a