

Sprint 4 Plan

# mitchell etzel(Po), Darius Sakhapour(SM), JARAD Shelton, Cedric Linares, BEREKET HAILE

Product Name: URL Logger

Sprint Completion Date: 06/05/2017

Revision Number: 1

Revision Date: 05/22/2017

# Sprint Goal:

As a team we want to finish all aspects of the project, which includes commenting the code, finishing any remaining aspects of the project, and writing all documentation.

# Task listing

1. As a Sponsor, I want to know when a participant opens an app and closes it.
   1. Calculate start and end times using app usage API
   2. Buffer the collected data
2. As a Product Sponsor, I want the Admin Panel presented in an aesthetically pleasing way so that everything is structured and clear when I visit the page.
   1. Use HTML/CSS to style and cleanup the look of the Admin Panel
   2. Finish implementing any remaining features
3. As a Developer, I want to debug and test the Android app to make sure there are no issues and everything is working as intended.
   1. Debug new data collection
   2. Fix login on boot
   3. Clean up app UI
   4. Adjust format of the data sent

5. As a Sponsor, I want labels associated with each URL collected by the Chrome Extension to provide more information for analysis.

a. Label each URL according to business nature

# TEAM ROLES & TASK ASSIGNMENTS

Mitchell Etzel(Product Owner) : 5a

Darius Sakhapour(Scrum Master) : 3a, 3b, 3c, 3d

Jarad Shelton(Developer) : 2a, 2b

Cedric Linares(Developer) : 3a, 3b, 3c, 3d

Bereket Haile(Developer): 3a, 3b, 3c, 3d